PROJECT RESEARCH & FEASIBILITY STUDY

# Three Software Project Directions
for a 3-Person Third-Year Team

Smart Booking  •  Geo News  •  Specialized E-Commerce

Team context used in this document: 3 third-year students; experience with Java and Python; coursework in DSA, OOP, software principles, data management, and introductory AI. The goal is a project that is realistic to complete, technically defensible, and strong enough to demonstrate more than CRUD.

| Dimension | Team Baseline | Design Consequence |
| --- | --- | --- |
| Team size | 3 members | Keep one strong core workflow; avoid enterprise-scale breadth. |
| Languages | Java + Python | Use Java for transactional backend and Python where AI/data processing is natural. |
| Algorithms | DSA foundation | Choose a domain where algorithms solve a visible problem rather than being added artificially. |
| Software design | OOP / principles | Use layered architecture, clear domain models, interfaces, patterns, tests. |
| Data | Database/data management | Demonstrate constraints, transactions, indexing, normalization and query design. |
| AI | Introductory AI | AI should assist a deterministic system; avoid making the whole app a thin LLM wrapper. |

Version purpose: This is a new research document intended for iterative review. It narrows the earlier ideas to student-feasible scopes, adds real-world weaknesses, and connects each proposed improvement to skills your team has actually learned.

# 1. Executive Summary

All three ideas can become strong university projects, but they become weak if approached as generic clones. A Shopee clone becomes mostly CRUD, a Booking.com clone becomes too broad, and a general news website becomes just an API reader. The stronger approach is to choose one real-world failure mode and build the system around solving it.

| Project | Recommended Student Version | Primary Technical Depth | Team Fit |
| --- | --- | --- | --- |
| Smart Booking | Activity/resource booking with conflict prevention and intelligent alternatives | Concurrency, transactions, interval algorithms, recommendation, OOP | Excellent |
| Geo News | Location-aware event clustering for Vietnam / Southeast Asia | NLP, clustering, embeddings, geolocation, data pipelines | Very strong |
| Specialized E-Commerce | Niche shop with compatibility/optimization engine | Graph/rule constraints, ranking, transactions, recommendation | Strong |

Recommended default: Smart Booking. Recommended if your team wants more AI/data work: Geo News. Recommended if your team wants commerce/business logic: Specialized E-Commerce.

## 1.1 What makes a good project for this team?

One central problem that can be explained in one sentence.

A working core system even if the AI component is disabled.

At least one non-trivial algorithm that affects user-visible behavior.

A database design where transactions, integrity constraints and indexes matter.

OOP/design principles that can be demonstrated in code and UML.

AI used for interpretation, recommendation, clustering or explanation—not as a substitute for application logic.

A scope that three people can test, deploy and demonstrate reliably.

# 2. Evaluation Framework

Each project is evaluated against seven questions. This is useful during team discussion because “interesting” is not enough; a project should also be finishable and defendable.

| Criterion | Question to Ask |
| --- | --- |
| Real problem | Does the project solve something users genuinely struggle with? |
| Technical depth | Can you demonstrate algorithms, data design, transactions, architecture or AI? |
| Scope | Can three students build a credible MVP within one semester? |
| Demo value | Can the interesting part be shown live in 3–5 minutes? |
| Academic value | Can you explain design choices, complexity, trade-offs and testing? |
| Risk | Does the project depend on expensive APIs, unavailable data, or fragile integrations? |
| Growth path | Can the MVP be extended if you finish early? |

# 3. Project A — Smart Booking & Resource Scheduling

Student-sized concept: a platform for booking limited resources or activities—study rooms, sports courts, climbing sessions, workshops, tutors, studios, or local experiences—with conflict prevention, temporary holds, alternative-slot suggestions and personalized recommendations.

Core research question: How can a booking system maintain correct availability under concurrent requests and help users recover intelligently when their preferred slot is unavailable?

## 3.1 Real-life weaknesses in booking systems

| Weakness | What happens in real life | Why it matters |
| --- | --- | --- |
| Double booking / stale availability | Two channels or users can act on availability before every system is synchronized. | Creates cancellations, manual support and loss of trust. |
| Poor conflict recovery | A user sees “unavailable” and must restart the search manually. | The system protects inventory but does not help the user complete the goal. |
| Fragmented calendars | Provider calendars, direct bookings and third-party channels may disagree. | Time lag and mapping errors create wrong availability. |
| Rigid search | Traditional filters require users to know exact date, service and location. | Users with flexible intent get little assistance. |
| No-shows and abandoned checkout | Slots can be blocked by users who never complete payment. | Providers lose utilization unless holds expire correctly. |
| Weak personalization | Ranking is often generic: popularity, price or proximity only. | Two users with different preferences see nearly identical results. |

Industry evidence supports the synchronization problem: hotel channel-management guidance describes real-time inventory synchronization as necessary to reduce overbooking, while Cloudbeds notes that overbookings can still occur from mapping errors, distribution-channel errors, simultaneous bookings, and contracted availability. This is an excellent student project because the real problem maps directly to database transactions and concurrency control.

## 3.2 How your project improves it

| Improvement | Student Implementation | Concept Demonstrated |
| --- | --- | --- |
| Atomic booking confirmation | Create booking inside one database transaction; reject if capacity/slot changed. | Transactions, isolation, constraints |
| Temporary reservation hold | Hold a slot for 5–10 minutes during checkout; auto-expire it. | State machines, TTL, scheduled jobs/Redis |
| Conflict-aware alternatives | When unavailable, rank nearby times/resources instead of returning only an error. | Interval search, ranking |
| Natural-language intent | Parse “3 people, Saturday afternoon, under 300k” into filters. | AI/NLP + deterministic query |
| Personalized ranking | Combine distance, preference match, rating, price and availability. | Weighted scoring / recommendation |
| Provider availability rules | Recurring weekly schedule + exceptions + blackout dates. | Domain modeling, date/time logic |

## 3.3 Where DSA is genuinely used

The algorithmic core should be visible in the product. Do not add a sorting algorithm merely to say you used DSA.

Interval overlap: determine whether a requested time intersects an existing reservation.

Ordered interval search: find the nearest available time before/after a requested slot.

Priority queue or ranked candidate list: return the best alternatives by score.

Graph or shortest-distance logic (optional): rank activities/resources by travel distance if using map data.

Complexity discussion: compare scanning every booking versus querying an indexed time range.

Example conflict rule: two half-open intervals [start1, end1) and [start2, end2) conflict when start1 < end2 AND start2 < end1. The database must still enforce correctness because an application-only check can race.

## 3.4 OOP and software design opportunities

Domain entities: User, Provider, Resource, Service, AvailabilityRule, Booking, Hold, Payment, Review.

Strategy pattern: pricing strategy, cancellation policy, recommendation strategy.

Repository pattern: isolate persistence from domain/service logic.

State pattern or explicit state machine: HELD → PAYMENT_PENDING → CONFIRMED → CANCELLED / EXPIRED.

SOLID: booking service depends on interfaces such as PaymentGateway and NotificationService.

## 3.5 Database design

| Table | Key fields / purpose |
| --- | --- |
| users | id, role, profile, preferences |
| providers | id, owner_user_id, business/profile data |
| resources | id, provider_id, capacity, location |
| services | id, provider_id, duration, price, category |
| availability_rules | resource_id, weekday, start_time, end_time, recurrence |
| availability_exceptions | resource_id, date, blocked/open override |
| booking_holds | resource_id/service_id, start_at, end_at, expires_at, status |
| bookings | user_id, resource_id, start_at, end_at, quantity, status |
| payments | booking_id, amount, status, provider_ref |
| reviews | booking_id, rating, comment |

Important database topics you can defend: foreign keys, unique/exclusion constraints, transaction isolation, indexes on resource_id + start/end time, normalized schedules, and why time-zone storage should use UTC internally.

## 3.6 AI scope that is appropriate for students

Keep AI at the edges of the decision process. A good architecture is: user language → AI extracts structured intent → application validates → database searches → ranking algorithm scores → AI optionally explains results.

| AI feature | Do | Avoid |
| --- | --- | --- |
| Intent extraction | Convert free text to JSON fields such as activity, budget, party size and time window. | Letting the model directly invent available slots. |
| Recommendation explanation | Explain why a candidate matches the user. | Treating model prose as the ranking algorithm. |
| Provider description assistant | Help providers draft concise service descriptions. | Auto-publishing unsafe/unverified claims. |
| Support FAQ | RAG over your own booking/cancellation policy. | Allowing AI to modify bookings without authorization checks. |

## 3.7 MVP for 3 students

Authentication and roles: customer/provider/admin.

Provider creates resources/services and weekly availability.

Customer searches by date/category and sees free slots.

Conflict-safe booking transaction.

Booking history, cancellation and provider view.

Alternative-slot recommendation when the selected slot is unavailable.

One AI feature: natural-language search OR explanation, not both initially.

Stretch only after the MVP is stable: map view, payments, Redis holds, waitlist, dynamic pricing, notifications, group booking, recommendation learning.

## 3.8 Three-person division

| Member | Primary ownership | Secondary contribution |
| --- | --- | --- |
| Member 1 | Java Spring Boot domain/backend, booking transaction, auth | Integration tests, API docs |
| Member 2 | PostgreSQL schema/query optimization + Python recommendation/AI service | Data generation, evaluation |
| Member 3 | React/Next frontend, provider/customer flows, integration | E2E testing, deployment/UX |

All three members should still review the schema, architecture and tests. Ownership should not become three isolated mini-projects.

# 4. Project B — Geo News / Location-Aware Event Explorer

Student-sized concept: ingest news for Vietnam or Southeast Asia, detect the event location, cluster multiple articles about the same event, and show one consolidated story with source links, timeline and map context.

Core research question: How can a news system reduce information overload by grouping duplicate coverage into location-aware events while preserving source provenance?

## 4.1 Real-life weaknesses in news consumption

| Weakness | What users experience | Opportunity |
| --- | --- | --- |
| Information overload | Many updates and feeds compete for limited attention. | Group coverage into events instead of showing every article equally. |
| Duplicate coverage | Ten outlets may publish near-identical reports about one incident. | Cluster semantically similar articles. |
| Poor geographic discovery | Country filters often represent publisher/source metadata, not event location. | Extract the location discussed in the article. |
| Trust and provenance concerns | Summaries can hide where claims came from. | Show source count, links and claim provenance. |
| Platform fragmentation | Users encounter headlines across social/video/search/AI with different context. | Provide structured event pages and timelines. |
| AI hallucination risk | A generated summary may introduce unsupported details. | Use grounded summarization and clearly mark uncertainty. |

Reuters Institute’s 2026 Digital News Report describes growing news overload and greater use of social/video platforms and AI, while overall trust in news fell to 37% across the markets surveyed. That makes “more articles” a weak value proposition; organization, provenance and context are more meaningful problems to solve.

## 4.2 Proposed improvement

| Pipeline Stage | Student Implementation | Main Concept |
| --- | --- | --- |
| Ingest | RSS feeds or one news API; poll on schedule | ETL / data ingestion |
| Normalize | clean title/body, language, publish time, source | Data preprocessing |
| Location detection | NER/LLM extracts city/province/country + confidence | NLP + validation |
| Geocode | convert place to coordinates | External API / caching |
| Embedding | sentence-transformer or API embedding | Vector representation |
| Cluster | combine semantic similarity + entity/location/time features | Clustering / similarity |
| Summarize | ground summary only in clustered articles | AI with provenance |
| Present | map + event page + source list + timeline | Information architecture |

## 4.3 DSA / AI depth

Cosine similarity between article embeddings.

Clustering: DBSCAN/agglomerative clustering, or an incremental threshold-based approach suitable for streaming articles.

Hashing/fingerprints for exact and near-exact duplicates before expensive semantic comparison.

Entity overlap and time-distance scoring to reduce false merges.

Priority/ranking score for “important/recent” events.

A good student formula: final_similarity = 0.55 × semantic + 0.20 × entity_overlap + 0.15 × location_match + 0.10 × time_proximity. Then evaluate precision/recall on a manually labeled small dataset rather than claiming the threshold is “correct.”

## 4.4 Important weakness of your proposed solution

Event clustering itself can be wrong. Two protests in the same city on the same day may be merged; one evolving event may be split into several clusters. Location extraction can also misread references such as “Washington” or confuse where a source is based with where an event happened. These are not edge details—they should be part of your evaluation section.

| Failure | Mitigation |
| --- | --- |
| Wrong location | store confidence; use geocoder validation; allow “unknown”; do not force every article onto the map |
| False cluster merge | require multiple signals; inspect named entities; stricter threshold for ambiguous locations |
| False cluster split | periodically compare recent clusters and merge only with evidence |
| Bad AI summary | quote/attribute source facts internally; only summarize retrieved cluster text; link sources |
| API limit | cache geocoding and embeddings; ingest a controlled set of feeds |
| Bias in source set | display which sources are included and avoid claiming the feed is comprehensive |

## 4.5 Student-feasible scope

Do not begin with “all news in the world.” Start with Vietnam, or 4–5 Southeast Asian countries, and 3–5 topics. Limit sources deliberately. The research value comes from event extraction and clustering, not source count.

Ingest 5–15 RSS/news sources.

Store normalized articles and source metadata.

Detect exact duplicates.

Generate embeddings and cluster recent articles.

Extract one primary event location with confidence.

Create event pages with article list and timeline.

Add grounded summary only after clustering works.

Optional map after location quality is acceptable.

## 4.6 Three-person division

| Member | Primary ownership | Secondary contribution |
| --- | --- | --- |
| Member 1 | Java or FastAPI product backend, auth/bookmarks/API | Data model, integration tests |
| Member 2 | Python ingestion, NLP, embeddings, clustering/evaluation | Model metrics, data pipeline |
| Member 3 | Frontend/map/event UX, filters/search | E2E tests, source transparency UI |

# 5. Project C — Specialized E-Commerce with Decision Support

Student-sized concept: build a niche store where the hard part is helping the user choose correctly. Good examples are PC components, climbing/outdoor gear, student second-hand electronics, or another category with real compatibility/constraint rules.

Core research question: How can an e-commerce system reduce purchase friction and decision uncertainty using structured constraints, recommendations and a simpler checkout?

## 5.1 Real-life weaknesses in e-commerce

| Weakness | Real-world evidence/problem | Improvement direction |
| --- | --- | --- |
| Checkout abandonment | Baymard reports a global cart-abandonment average around 70%; major reasons include extra costs, slow delivery, trust, forced accounts and complicated checkout. | Transparent cost, guest checkout, shorter forms, clear delivery. |
| Choice overload | Large catalogs force users to compare many similar products. | Task-oriented recommendation and comparison. |
| Compatibility uncertainty | In technical categories, users can buy parts that do not work together. | Rule/graph-based compatibility engine. |
| Generic recommendations | Popularity-based ranking may ignore actual constraints. | Constraint-first filtering then personalization. |
| Review quality | Ratings alone can hide whether a product suits a particular use case. | Structured review attributes and use-case summaries. |
| Inventory race | Last-item purchases can conflict under concurrent checkout. | Transactional inventory decrement / optimistic locking. |

## 5.2 Why generic e-commerce is a weak student project

A generic shop consumes time on catalog CRUD, carts, admin pages, shipping screens and payment forms. Those features are necessary but academically ordinary. The project becomes stronger when the domain introduces a decision problem that requires algorithms or constraints.

## 5.3 Recommended specialized example: PC Builder Store

The system sells a limited catalog of PC components and helps the user build a compatible configuration under a budget. This gives a clear technical core that can be demonstrated without needing a massive product catalog.

| Rule Example | Implementation Idea |
| --- | --- |
| CPU socket must match motherboard socket | constraint/rule check |
| RAM type must be supported by motherboard | attribute compatibility |
| PSU wattage must exceed estimated system requirement | numeric constraint |
| Case must support motherboard form factor | categorical compatibility |
| Budget cannot be exceeded | optimization constraint |
| Performance objective | score candidate builds by benchmark/value |

## 5.4 DSA / optimization opportunities

Graph representation of product compatibility relationships.

Constraint-satisfaction filtering before ranking.

Knapsack-like budget optimization for selecting components under a maximum budget.

Search pruning: discard incompatible branches early rather than brute-forcing all combinations.

Ranking by value score, performance target or user use-case.

A simpler alternative if optimization becomes too hard: do not generate the entire PC automatically. Let the user choose one component at a time and filter incompatible options. The research still remains strong because the system guarantees constraint consistency.

## 5.5 AI scope

| AI feature | Safe architecture |
| --- | --- |
| Natural-language shopping goal | AI extracts budget, workload and preferences; backend applies constraints. |
| Comparison explanation | AI explains differences using structured product fields retrieved from the database. |
| Review summarization | Summarize only stored reviews; include review count and avoid inventing pros/cons. |
| Build explanation | Explain why components were selected after the deterministic engine produces a valid build. |

## 5.6 Student-feasible MVP

User authentication and product browsing/search.

Admin/product management for a small curated catalog.

Cart + simplified checkout; payment can be sandbox/mock if course rules allow.

Inventory transaction to prevent negative stock.

Compatibility engine for 3–5 important rules.

Build/selection assistant under a budget.

Optional AI natural-language requirement extraction.

## 5.7 Three-person division

| Member | Primary ownership | Secondary contribution |
| --- | --- | --- |
| Member 1 | Java commerce backend, order/inventory transaction | Auth, testing |
| Member 2 | Compatibility/optimization + Python AI service | Data model, evaluation |
| Member 3 | Frontend builder UX/cart/checkout | E2E, deployment |

# 6. Side-by-Side Decision Analysis

| Dimension | Smart Booking | Geo News | Specialized E-Commerce |
| --- | --- | --- | --- |
| Best technical story | Correct scheduling under concurrency | Turn articles into trusted location-aware events | Guarantee compatibility / improve purchase decisions |
| DSA depth | High | High | High |
| OOP depth | Very high | Medium–high | Very high |
| Database depth | Very high | High | Very high |
| AI/data depth | Medium–high | Very high | Medium–high |
| External-data dependency | Low–medium | High | Low if catalog is curated |
| Demo reliability | High | Medium–high | High |
| Risk for 3 students | Low–medium | Medium–high | Medium |
| Best fit | Balanced software engineering | AI/data-focused team | Business logic + optimization |

## 6.1 Recommended ranking for this team

1) Smart Booking — strongest balance of Java/OOP/database/DSA with optional Python AI. The core problem is easy to explain and the correctness challenge is real.

2) Geo News — strongest if your team wants AI, NLP and data engineering. It has a higher data-quality risk, so scope must be disciplined.

3) Specialized E-Commerce — strong only if you choose a domain-specific decision engine. Avoid a generic marketplace clone.

# 7. Suggested Architecture for a Mixed Java + Python Team

Do not create microservices merely because they sound advanced. For three students, a modular monolith plus one small Python AI service is enough. This gives clean separation without introducing unnecessary distributed-system problems.

| Layer | Recommended Technology | Responsibility |
| --- | --- | --- |
| Frontend | React / Next.js | UI, forms, visualizations, API client |
| Core backend | Java Spring Boot | Auth, business rules, transactions, REST API |
| AI/data service | Python FastAPI | NLP, embeddings, recommendation experiments |
| Database | PostgreSQL | Persistent domain data and integrity constraints |
| Cache/ephemeral | Redis (optional) | booking holds, caching, rate limiting |
| Deployment | Docker Compose + one cloud VM/PaaS | Repeatable demo environment |
| Testing | JUnit + pytest + frontend E2E | Unit, integration and acceptance tests |

Start as one Spring Boot app + one PostgreSQL database. Add the Python service only when you have a feature that genuinely needs Python/AI. This prevents architecture from becoming the project instead of supporting the project.

# 8. 12-Week Student Roadmap

| Weeks | Goal | Exit Condition |
| --- | --- | --- |
| 1–2 | Problem definition, personas, use cases, ERD, architecture spike | Team can explain scope and has a working repository/DB skeleton. |
| 3–4 | Core entities, auth, basic CRUD needed by main workflow | End-to-end happy path without AI. |
| 5–6 | Implement the project’s main technical algorithm | Algorithm has unit tests and measurable examples. |
| 7–8 | Transactions/data integrity/search and integration hardening | Concurrent/invalid cases are handled correctly. |
| 9 | Add one AI feature with structured input/output | AI failure cannot corrupt core system behavior. |
| 10 | Evaluation: test data, performance, accuracy/usability | Results and limitations documented. |
| 11 | UX polish, deployment, logging, demo dataset | Fresh deployment works from scratch. |
| 12 | Bug fixing, report, diagrams, presentation, demo rehearsal | Stable tagged release and backup demo plan. |

# 9. What to Measure in the Final Report

A university project becomes stronger when you evaluate it instead of only showing screenshots.

| Project | Suggested Measurements |
| --- | --- |
| Smart Booking | conflict-prevention correctness; response time under concurrent attempts; alternative-slot success; DB query latency |
| Geo News | cluster precision/recall on labeled stories; location accuracy; duplicate-reduction ratio; ingestion latency |
| E-Commerce | compatibility rule accuracy; invalid-build prevention; recommendation relevance survey; checkout task completion time |

For AI features, report a small evaluation dataset, examples of failures, and confidence/limitations. A transparent 85% result with a clear method is more defensible than saying “the AI is accurate.”

# 10. Risks and Scope-Control Rules

| Risk | Rule for the Team |
| --- | --- |
| Too many features | Freeze MVP before coding stretch features. |
| AI consumes the project | Core workflow must work with AI service turned off. |
| External APIs break | Cache data and prepare a local/demo dataset. |
| Payments create complexity | Use sandbox or mock payment unless real payment is a course requirement. |
| Microservice overengineering | Start modular monolith; split only with a concrete reason. |
| Uneven workload | Define feature owners but require code review across members. |
| Demo failure | Seed deterministic demo data and keep a recorded fallback only as backup. |
| Security ignored | At minimum cover auth, authorization, input validation, secrets, SQL injection protection and rate limits. |

# 11. Recommended Project Proposal

Working title: SmartBook — Intelligent Resource and Activity Booking Platform

Problem statement: Existing booking systems can display availability and accept reservations, but users still face stale availability, booking conflicts, rigid search, and poor recovery when their preferred slot is unavailable. Providers also need reliable capacity control. SmartBook focuses on transaction-safe reservations, conflict-aware alternative suggestions, and optional natural-language search.

Why it fits your team: the project naturally combines Java OOP and Spring Boot, PostgreSQL transaction design, interval/ranking algorithms, a small Python AI module, and a React frontend. Every technical area contributes to the same user workflow.

## 11.1 Recommended demo scenario

Provider creates a badminton court with recurring availability and capacity.

User A opens a 19:00 slot and begins checkout, creating a temporary hold.

User B simultaneously requests the same limited slot.

System prevents an invalid double booking and immediately proposes 20:00 plus another nearby resource.

A third user types: “3 people tomorrow evening under 300k.”

AI extracts intent; the normal search/ranking engine returns valid available options.

Provider dashboard shows confirmed booking and remaining capacity.

This single demo visibly proves database correctness, algorithms, AI integration, domain design and UX. That is a stronger defense than showing twenty unrelated CRUD pages.

# 12. Research Sources and Further Reading

Baymard Institute — Cart Abandonment Rate Statistics / Checkout Research (2026 data)
https://baymard.com/lists/cart-abandonment-rate

Baymard Institute — Reasons for Cart Abandonment / Checkout Usability
https://baymard.com/research-articles/ecommerce-checkout-usability-report-and-benchmark

Reuters Institute — Digital News Report 2026
https://reutersinstitute.politics.ox.ac.uk/digital-news-report/2026

Reuters Institute — 2026 Digital News Report Executive Summary
https://reutersinstitute.politics.ox.ac.uk/digital-news-report/2026/dnr-executive-summary

Cloudbeds — Channel Manager Integrations / synchronization
https://myfrontdesk.cloudbeds.com/hc/en-us/articles/30906094566427-Channel-Manager-Integrations

Cloudbeds — Emergency process to handle last-minute overbookings
https://myfrontdesk.cloudbeds.com/hc/en-us/articles/218512777-Emergency-process-to-handle-last-minute-overbookings

SiteMinder — Channel management software and real-time inventory synchronization
https://www.siteminder.com/channel-management-software/

# 13. Feedback Checklist for Your Next Review

When you and your teammates read this document, do not only ask whether the ideas sound good. Mark feedback against these questions so the next revision becomes more precise:

Which domain does the team actually enjoy enough to work on for a semester?

How many weeks do you have and what deliverables does the course require?

Does the lecturer require Java specifically, or can the main backend be Python?

Is a mobile app required, or is web sufficient?

Do you need a real payment gateway?

Do you need to train an ML model, or is using an existing model/API acceptable?

Which project has data we can reliably obtain and legally use?

What is the one “wow” demo scenario we want the lecturer to remember?

What features in this document should be removed because they are too ambitious?

What project-specific requirements have your lecturer or course rubric already given you?

This document is intentionally a V2 research baseline. Your next feedback can be used to produce V3 with a final project choice, detailed functional/non-functional requirements, use-case diagram, ERD, UML class design, API list, sprint backlog and presentation plan.